# Operations Store — Canonical Schema v0.1

Execution artifact · conceptual schema + field ownership

SIGMA · Operations Store · Execution Pack · August 2026

# 1. שימוש במסמך

זהו חוזה התחלתי ליישור Product, Data, Backend ו-Consumers. הוא אינו DDL סופי. שדה שלא הוגדר כאן לא צריך להיכנס אוטומטית ל-Core; יש להחליט אם הוא Owned, External Projection, Reference או Derived factual state.

# 2. Entity Map

| Entity | Purpose | Owner | History |
| --- | --- | --- | --- |
| Operation | Context Anchor קנוני של מבצע | Operations | Current + snapshots + audit |
| Activity | פעילות/שלב בתוך או לצד Operation | Operations | Current + audit |
| Milestone | נקודת ציון מתוכננת/בפועל | Operations | Current + audit |
| Dependency | קשר תלות בין ישויות | Operations | Current + audit |
| ArtifactProjection | ייצוג סטטוס של תוצר מקצועי חיצוני | Source owns object; Operations owns projection | Current + decision snapshot |
| ForceProjection | ייצוג כוח בהקשר המבצע | Force source owns object | Current + decision snapshot |
| ApprovalProjection | ייצוג אישור בהקשר המבצע | Approval source owns object | Current + decision snapshot |
| GeoReference | קישור למרחב/ישות Geo | Geography owns geometry | Current + snapshot refs |
| DecisionSnapshot | תמונת state ברגע החלטה | Operations | Append-only |
| AuditEntry | trace של שינוי משמעותי | Operations platform | Append-only |

# 3. Field Dictionary

| Entity | Field | Type | Req. | Business Owner | Persistence | History | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Operation | operation_id | UUID/string | כן | Operations | Operations | כן | Stable canonical ID |
| Operation | name | string | כן | Operations | Operations | כן | שם מבצע |
| Operation | objective | text | לא | Operations | Operations | כן | מטרה |
| Operation | type | enum/string | לא | Operations | Operations | כן | taxonomy to be finalized |
| Operation | lifecycle_status | enum | כן | Operations | Operations | כן | status vocabulary to finalize |
| Operation | owner_org_ref | string/ref | כן | Operations | Operations | כן | בעלות ארגונית |
| Operation | planned_start/end | datetime | לא | Operations | Operations | כן | לא נדרס ע״י actual |
| Operation | actual_start/end | datetime | לא | Execution source / Operations | Materialized | כן | observed/actual |
| Activity | activity_id | UUID/string | כן | Operations | Operations | כן | stable ID |
| Activity | operation_id | ref | כן | Operations | Operations | כן | context anchor |
| Activity | parent_activity_id | ref | לא | Operations | Operations | כן | hierarchy optional |
| Activity | status | enum | כן | Operations | Operations | כן | domain factual status |
| Activity | planned/actual time | datetime | לא | Operations / execution source | Mixed | כן | separate planned vs actual |
| Milestone | milestone_id | UUID/string | כן | Operations | Operations | כן |  |
| Milestone | planned_at/actual_at | datetime | לא | Operations / execution source | Mixed | כן |  |
| Dependency | from_entity_id | ref | כן | Operations | Operations | כן |  |
| Dependency | to_entity_id | ref | כן | Operations | Operations | כן |  |
| Dependency | type | enum | כן | Operations | Operations | כן | e.g. DEPENDS_ON; controlled vocabulary |
| Dependency | status | enum | לא | Operations | Operations | כן | only factual/deterministic |
| ArtifactProjection | artifact_ref | string/ref | כן | Source | Projection | snapshot | external identity |
| ArtifactProjection | artifact_type | enum | כן | Contract | Projection | snapshot | פקודה/מרשם/מסמך/אחר |
| ArtifactProjection | status | enum | כן | Source/domain contract | Projection | snapshot | no readiness conclusion |
| ArtifactProjection | source_system | string | כן | Integration | Projection | snapshot | provenance |
| ArtifactProjection | source_entity_id | string | כן | Source | Projection | snapshot | traceability |
| ArtifactProjection | source_updated_at | datetime | כן | Source | Projection | snapshot | ordering/freshness |
| ArtifactProjection | ingested_at | datetime | כן | Operations | Projection | snapshot |  |
| ArtifactProjection | owner_ref | ref | לא | Source/domain | Projection | snapshot | responsible party |
| ForceProjection | force_ref | ref | כן | Force source | Projection | snapshot |  |
| ForceProjection | status/allocation | enum | לא | Force source | Projection | snapshot | vocabulary source-owned |
| ApprovalProjection | approval_ref | ref | כן | Approval source | Projection | snapshot |  |
| ApprovalProjection | status | enum | כן | Approval source | Projection | snapshot | not required/pending/approved/rejected |
| GeoReference | area_ref/geo_entity_ref | ref | כן | Geography | Reference | snapshot ref | no copied geometry by default |
| DecisionSnapshot | snapshot_id | UUID | כן | Operations | Operations | append-only |  |
| DecisionSnapshot | decision_type | enum/string | כן | Product workflow | Operations | append-only | trigger vocabulary TBD |
| DecisionSnapshot | captured_at/by | datetime+actor | כן | Operations | Operations | append-only |  |
| DecisionSnapshot | state_payload/refs | json/refs | כן | Operations | Operations | append-only | decision-relevant state only |
| DecisionSnapshot | known_gaps | json/list | לא | Commander/Operations factual view | Operations | append-only | not machine readiness |

# 4. Cross-cutting metadata

version / etag for optimistic concurrency where needed

classification / handling metadata according to security design

created_at / updated_at

created_by / updated_by or source_system

schema_version for external payloads

freshness derived from source_updated_at + source SLA, not arbitrary confidence

# 5. Schema Guardrails

אין operation.readiness_score או ready boolean ב-Core.

אין geometry/layers מלאים ב-Operations כברירת מחדל.

אין field חיצוני ללא source/provenance.

אין overwrite של planned state ע״י observed/actual.

Unknown/Missing/Partial הם statuses רק כאשר ה-domain contract מגדיר אותם; null אינו הופך אוטומטית ל-Missing.

שדה שנדרש רק ל-consumer אחד לא נכנס ל-canonical schema בלי reuse/ownership justification.