# Operations Store — Golden E2E, Phase 1 DoD & Exception Runbook

Execution definition · what the first real slice must prove

SIGMA · Operations Store · Execution Pack · August 2026

# 1. Golden E2E Scenario

מטרת התרחיש היא להוכיח את שרשרת הערך של המאגר, לא את כל ה-roadmap. יש לבחור Operation אמיתי/מייצג ו-2–3 producers אמיתיים בלבד.

| Step | Flow | Expected proof |
| --- | --- | --- |
| 1 | Operations Management creates Operation + activities + planned timeline | Canonical operation_id exists; owned state persisted |
| 2 | Geo reference is attached | Operation links to Geography without copying GIS layers |
| 3 | External producer publishes an entity/artifact status | Projection materialized with source + source_updated_at + ingested_at |
| 4 | Execution/other producer reports observed/actual state | Actual stored separately from planned |
| 5 | GET /context is called | One fetch returns Operation + plan + activities + statuses + provenance/freshness + geo refs |
| 6 | One source changes status | Current projection updates; audit recorded; domain event published |
| 7 | Commander Experience renders pre-decision visibility | Shows each artifact/entity status, source, freshness, owner/known gap; no machine readiness score |
| 8 | Decision moment occurs | Decision/state snapshot captures what was known/shown at that moment |
| 9 | Later state changes | Current view changes while historical snapshot remains reconstructable |
| 10 | Context & Meaning consumes event | Can react to factual change without direct integration to source systems |

# 2. Phase 1 Definition of Done

Canonical Operation + Activity model implemented with stable IDs.

Native create/update path works through Operations contract.

At least 2 real external producer integrations OR 1 real + 1 controlled representative producer, subject to Must-Connect decision.

External projection carries provenance and freshness metadata.

Planned and actual/observed state are separate.

Single Operation Fetch returns the agreed context in one contract.

At least 3 artifact/entity types expose factual statuses with controlled vocabularies.

Geo reference resolves through Geography boundary; no copied GIS layer is required.

One material change emits a domain event and is consumed by at least one real consumer.

One decision/state snapshot is persisted and later reconstructed.

Audit exists for meaningful owned/projection changes.

Commander Experience demonstrates Visibility Before Decision without readiness score/blocking.

Failure modes below are tested.

Security/midour approval for persisted projections is completed for the chosen slice.

# 3. Explicitly NOT DoD

Full organizational source coverage

Digital Twin / simulation / broad What-if

Machine readiness score

Cross-domain recommendation engine

Multimodal Geo

Automatic probabilistic artifact matching

Perfect historical archive of every external document

# 4. Exception Runbook

| Condition | System behavior | Do not do |
| --- | --- | --- |
| Source unavailable | Serve last known projection when allowed; mark stale/source time; integration retries | Do not fabricate current status |
| Duplicate event | Deduplicate by event_id/source version | Do not create duplicate audit/business state |
| Out-of-order event | Compare source_updated_at/version; ignore/quarantine older state | Do not roll current projection backward silently |
| External actual conflicts with planned | Store actual/observed separately; expose discrepancy | Do not overwrite planned |
| External source sends unknown status | Quarantine/validation error + observable alert | Do not map to nearest status silently |
| Projection has unknown operation_id | Reject/quarantine for manual/integration resolution | Do not guess Operation using fuzzy matching |
| Artifact missing | Represent only if contract defines Missing/Unknown based on deterministic evidence | Do not infer subjective readiness |
| Geo service unavailable | Operation context remains available; geo drill-down degraded/stale ref visible | Do not copy arbitrary GIS data as emergency source truth |
| Snapshot creation fails | Decision flow behavior must be explicitly decided; alert and retry according to criticality | Do not claim decision trace exists |
| Conflicting external sources | Preserve source-specific facts/conflict metadata or apply pre-agreed authoritative rule | Do not invent a winner |

# 5. Acceptance Review

Product: does the slice answer a real operational question?

Architecture: are ownership boundaries preserved?

Data: are provenance/freshness and failure semantics visible?

Backend: are contracts idempotent/versioned/tested?

Commander Experience: does the user see facts and gaps without machine conclusion?

Security: is persistence permitted for each projection?

Gate: did the slice prove reuse for the Store contract beyond one screen?